January 04,2021

* Muhammad Umar Farooq
* Muhammad Usman Naeem
* Zain ul Abdin

Contributors:

Cyber Covid Awareness

Planning

PLANNINGS

Background Details:

The coronavirus aka COVID 19 is igniting fear worldwide because of a number of reasons As COVID 19 is a new virus, there is no available vaccine for this Alongside developing a vaccine for COVID 19 researchers are also trying to predict its behavior We need a system that develops awareness among the public and they should be able to ask questions.

Specifications / Objectives:

We need to get/parse/scrape data from the trusted source, we want this to be done automatically. Then we need to build a dashboard to visualize the data and build a chatbot for the public to be able to ask general questions.

Milestones:

* **Dec 18, 2020**

Get requirements, identify purpose, and write planning document.

* **Dec 28, 2020**

Analysis and implementation.

* **Jan 01, 2021**

Testing and deployment.

* **Jan 04, 2021**

Prepare Presentation and Upload.